## Slide 1: TVETMIS FORUM: Pilot for Online Application, Selection and Provisional Registration
25 SEPTEMBER 2019

## Slide 2: CONTENT
Background and scope
Pilot objectives and outputs
Colleges participating in the pilot project
Specifications and deliverables
Progress feedback

## Slide 3: BACKGROUND AND SCOPE
Some colleges today have automated processes (e.g. enrolment and registration) whereas others still use manual processes.
Pilot project to inform the ongoing process to design a central application system (CAS) for TVET colleges.
Ten (10) colleges were selected to participate in the pilot project . One college, Gert Sibande TVET College, withdrew from the pilot project. Reason provided is not to compromise online registration.
The scope of the pilot project is to test the 3 college standard operating procedures for enrolment of NEW students - i.e. online web-based applications, and the selection and admission of students.
Participating colleges must conclude the online application process by 15 October 2019, whereas the final selection, placement and testing may come later and/or may be addressed in stages by colleges.
The participating colleges and service providers completed project plans and they will provide feedback later on.

## Slide 4: PILOT OBJECTIVES AND OUTPUTS
The objectives of the pilot project are to:
provide learning lessons for the wider implementation of SOPs within the college sector;
pilot provisional early registration of new students;
standardise and expand on enrolment process related data capturing by college;
ensure best practice utilisation of college BMS.
The main outputs of the pilot project are to have:
College BMS updated;
Induction of college management and college enrolment competencies broadened;
3 SOPs implemented;
Learning lessons captured.

## Slide 5: PARTICIPATING COLLEGES IN PILOT
Majuba TVETC
Motheo TVETC
Tshwane South TVETC
Lovedale TVETC
Ekurhuleni East TVETC
Northlink TVETC
Orbit TVETC
Vhembe TVETC
Sedibeng TVETC
ITS
COLTECH
THUSANANG

## Slide 6: SPECIFICATIONS – BMS UPDATES
ACTIVITY | SPECIFICATIONS
BMS customisations specified and implemented | Required datasets can be captured in BMS (fields are opened). Must be web-based application – application form to be developed. College programme and subject offerings/ academic structure per campus and programme types are implemented to support online application. BMS is set up to support the application period closing 15 October. BMS is set up to provide electronic notifications of online applications. Uploading facility provided for electronic submission of documents by students. Implement Circular 0054 in order for colleges to capture points awarded to students to support the admission sub-process.
Customisations tested and signed off | Web-based online application tested by all participating college at a campus and by a few students applying from outside using e.g. their smartphone. Programme offerings/ academic structure to be signed off by colleges. Tested: Receiving college end, and document submission - uploading (student) and downloading (college). Enable storage of electronic documents in safe ID number protecting environment.

## Slide 7: SPECIFICATIONS – ORGANISATIONAL ARRANGEMENTS
ACTIVITY | SPECIFICATIONS
SOP process implementation and clarification and acceptance of SOP related roles and responsibilities | College Management (Senior and Middle) induction and acceptance facilitated. Staff induction, acceptance and participation facilitated. Note: Staff includes marketing, registration, student support, MIS staff including programme managers and campus management.
HelpDesk | College to establish project related HelpDesk. Vendors to establish project related HelpDesk. Department to establish project related Helpdesk.
Council, Academic Board and Selection Committee | Academic Board and council information updated and admission policy amended and/or adopted as applicable – e.g. inclusion of the departmental points system as per Circular 0054. Selection committee is established (when to meet, updating of docs required)

## Slide 8: SPECIFICATIONS – AWARENESS AND COMPETENCIES
ACTIVITY | SPECIFICATIONS
Student marketing, induction and support | New students must be introduced to online web-based application – special college marketing efforts. Special tools (posters, guides etc.) to be developed to support students coming to campuses to use for example their smartphones to apply. Support arrangements to be made for students using college ICT facility.
System related competency development – what, who, how? | College MIS staff and process related competency needs to be identified. Plans and tools for addressing new needs to be designed (should be cost effective). Required competencies identified and developed.

## Slide 9: SPECIFICATIONS – SOPs IMPLEMENTED AND LESSONS CAPTURED
ACTIVITY | SPECIFICATIONS
Coaching Implementation | College to assign a project manager responsible for the coaching of the implementation process. College coach to liaise with vendors on any on-going matters related to BMS functionalities. College coach to liaise with Department National Office on monitoring and lessons learnt.
Monitoring Framework designed, capturing and processing lessons learnt | Department National Office will develop a monitoring framework to support the capturing of lessons learnt. Colleges will capture lessons learnt against the framework. BMS vendors will capture lessons learnt against the framework. Department National Office to ensure that lessons captured lead to recommendations on SOP improvements and on how to implement the SOP to full extent and at all 50 colleges.

## Slide 10: FEEDBACK FROM PARTICIPATING COLLEGES
Majuba TVETC
Motheo TVETC
Tshwane South TVETC
Lovedale TVETC
Ekurhuleni East TVETC
Northlink TVETC
Orbit TVETC
Vhembe TVETC
Sedibeng TVETC
ITS
COLTECH
THUSANANG

## Slide 11
Thank You