## Slide 1: TVETMIS REVIEW 2018
Pretoria June 2018
Flemming Koch, CINOP

## Slide 4
TVETMIS: FOR WHAT & FOR WHO
Executive Support Systems (ESS)
(TVET Policy and Strategic Development, Research, Value for Money…)
Management Information Systems (MIS)
(Are we doing well?, On the right track?, Compliance?)
Decision-Support System (DSS)
(What will happen if we take this decision?)

## Slide 5: How to get there?

## Slide 6: “Fail Factors” to be looked for…
Communication
Definition of problem(s) to be solved
Planning
Technology and Functionality
Allocation of Responsibilities
Level of user testing
Governance, Management and Staffing
Resistance – passive/active

## Slide 7: TVETMIS REVIEW - Purpose
360 degree review of TVETMIS to identify TVETMIS shortcomings and to provide recommendations for remedial action.
Perspective:
Data from Colleges must be uniform, reliable, comparable and timely

## Slide 8: Summary of Findings
TVETMIS on a good path – Data quality improved
Several Organisational, Management and Procedural challenges
Few IT technical issues – mapping, Eduktiv,
Some functional issues
TVETMIS file specifications, definitions and rules
Colleges doing well, but…
Vendor Systems greatly improved, but still “glitches”
TVETMIS Project Implementation, Communication and Support

## Slide 9: Issues identified: Colleges
Admin sys setup, campus level installations and definitions
DHET and Vendor recommendations for system setup not followed
Declaration and Comprehensive Report problematic
Data held in “silos”– Student, Finance, HR, PERSAL and WIL
Uneven quality of a data/MIS managers and data management processes
TVETMIS time consuming and still large reporting requirements
Colleges prefer direct contact for support

## Slide 10: Issues identified : DHET
Poor TVETMIS Project Plan for college implementation
Poor Communication internally and to colleges
Roles, Responsibilities and Business processes not well defined
TVETMIS understaffed,
Management and Governance arrangements not sufficient
Internal DHET and CollegeTVETMIS expectations not clarified
Silo data collection
Weak support system – Training, Documentation, Lead times
Parallel manual data collection still implemented
Access Policy not defined – Regional Managers and Colleges

## Slide 11: Technical and Functional Issues
Tested mostly by “Trial and Error”
Eduktiv - Error Messages, Version Control
Poor system and process documentation
Rules and Definitions implementation
Comprehensive Report & Conversion = “Incomprehensive”
Uncertainty wrt source data quality
Does TVETMIS sufficiently reflect the business of the colleges?
Is TVETMIS fully supporting DHET KPI monitoring?
File Spec Validation needed

## Slide 12: College Admin Systems (BMS)
System responsiveness require validation
Mapping
Coltech Config files management
Campus level installations
AdaptIT on disabilities, exams only
Data captured in several systems: ITS, Coltech, VIP, Excel ….